**CDS Task Force Call Summary for January, 11 2013**

**Participants**

Tim Calhoon [calhoonti@CCCNEXT.NET](mailto:calhoonti@CCCNEXT.NET)             
John DiPirro [jdipirro@FCMAT.ORG](mailto:jdipirro@FCMAT.ORG)                   
Jam Hamidi [jhamidi@BCCAMPUS.CA](mailto:jhamidi@BCCAMPUS.CA)               
Monterey Sims [Monterey.Sims@PHOENIX.EDU](mailto:Monterey.Sims@PHOENIX.EDU)

Romualdo Teh [romy@XAP.COM](mailto:romy@XAP.COM)                         
Sudeep Unhale [sunhale@CONNECTEDU.COM](mailto:sunhale@CONNECTEDU.COM)    
Lenny Robison [lenny.robison@sbcglobal.net](mailto:lenny.robison@sbcglobal.net)

Jeremy Kahne [jhahne@scrip-safe.com](mailto:jhahne@scrip-safe.com)

Vincent Aumont [vincent.aumont@ubc.ca](mailto:vincent.aumont@ubc.ca)

**Decision**

* Instead of multiple web services, one for each operation, we will have one web service that transmits an XML document which contains the operation.
* “We decided that it will be problematic to coordinate changes and upgrades to a deployed system because everyone must always use the same WSDL version. The XML document exchange is more PESC-like and loosely coupled, while the (multiple) web service option is more tightly coupled and therefore more type checked.” Jam 11/9/12

**Next Steps**

* WSDL is basically complete but need to comment the WSDL (Operation XML and routing is in the header, etc)
* Confirm WS Approach – Ask for Public Comment
* Define all of the Schemas – One for each doc in **CDS Network Process Components**
* Define the Operations
* Define persistence (where will we store POJO’S) Can POJO’s be generated automatically?
* Get conformation from CDS workgroup & Ask for Public comment
* Create Project Plan (Roadmap)
* Coding & Test
* Workgroup - Tim, Jam, Jason, Sudeep, Jeremy, John, & Vincent will meet next week to push further into the details of defining the schemas.

**Next Meeting** - Friday, January 25, 10:00 AM Pacific / 1:00 PM Eastern.

* Project Site https://sites.google.com/site/pescedexchange/documents