**Minutes - CDS workgroup meeting *Friday, June 14, 2013***

***Next Meeting – Friday, June 18, 2013 10:00am PST***

Attendees

1. Tim (CCC)
2. Nick (UOPX)
3. John (CSIS)
4. Jam (BC Campus)
5. Lenny (CCC)

Overview

* Tim has reviewed Kuali bylaws. Kuali is too problematic as its very ERP oriented and would require us to name the project Kuali EDexchange
* Tim is attempting to make contact with John Lewis (Unicon) to setup a meeting with Apereo.
* Decided each transmission has a unique ID auto generated by the transmitting server (some portion of that ID will need to reference the transmitting server.
* There is no need at this time to generate an ID that will tie transaction conversations together (i.e. request & response, etc.)
* Jam & John removed redundant elements Request for Delivery Options Report & Delivery Options Request by creating a new type.

Next Steps

1. Tim will contact Apereo via John Lewis – Unicon about joining the open source consortium
2. John will review narrative documentation to change Delivery Option(s) nomenclature
3. Next up…Transaction History Request and Report XML and Delivery Options Update
4. John will draft Transaction History Request and Report XML
5. Tim will update <https://sites.google.com/site/pescedexchange/documents> with latest specifications from Jam