***Next Meeting – Friday, July 11, 2014; 10:00 a.m. PST***

Zoom meeting: Join from a PC, Mac, iPad, iPhone or Android device:

Please click this URL to start or join. <https://zoom.us/j/708659918>

Or, go to <https://zoom.us/join> and enter meeting ID: 708 659 918

Join from dial-in phone line:

Dial: +1 (415) 762-9988 or +1 (646) 568-7788

Meeting ID: 708 659 918

Participant ID: Shown after joining the meeting

***Project Websites:*** <https://sites.google.com/site/pescedexchange/>

***And*** [***GitHub\_PESC\_CDS***](https://github.com/pescCDS/cdsWebserver)

Attendees:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tim Calhoon | CCC Tech Center / Co-chair |  |  | Mark Cohen | Parchment / Co-chair |  |
| Doug Falk | NSC / Co-chair |  |  | Monterey Sims | U. of Phoenix | X |
| Lenny Robison | CCC Tech Center | X |  | Emmett Culley | CCC Tech Center |  |
| Darius Robinson | Parchment | X |  | Wes Owen | CCC Tech Center | X |
| Jason Weaver | Parchment |  |  | John DiPirro | CSIS | X |
| Dave Landry | Clearinghouse |  |  | Jam Hamidi | BC Campus |  |
| Matt Samuel | Clearinghouse |  |  | Jeff Elliott | Univ. of Missouri |  |
| Nick Nelson | U. of Phoenix |  |  |  |  |  |

**Agenda:**

* Last meeting – developers agreed to create a stack of jobs to pick from
  + System manager interface
  + CDS server
  + Vendor interface
  + Client interface
* Status of work over last two weeks
* Still need developer recommendations for splitting work components
* Based on developer input organize reasonable project plan
* Status check – Apereo license agreements. See <http://www.apereo.org/licensing>

**Notes, June 27, 2014;**

1. Wes has development environment setup and collaborating with Matt
2. Working on directory server portion
3. Still need database tables to be setup
4. John suggests listing the steps for development so each developer has access
5. Wes and Darius will collaborate on task list
   1. Use issues on GitHub
   2. Create tasks for both directory and exchange servers
6. Apereo application status
   1. CCC Tech Center – submitted
   2. John DiPirro - submitted